# vCenter To OpenShift PoC

vSphere to OpenShift Migration POC

## Introduction

This POC demonstrates a service transition from traditional vSphere virtualization to Red Hat OpenShift Container Platform, focusing on workload migration and infrastructure modernization. We're essentially performing a major change to our compute platform while ensuring business continuity.

The engagement follows a structured approach with four key phases: service assessment (discovering and cataloging existing vSphere workloads), infrastructure deployment (building the target OCP environment), service preparation (configuring virtualization and migration tools), and controlled release deployment (executing phased VM migrations).

Our configuration management approach uses automated discovery tools to inventory source VMs, analyze application dependencies, and generate migration complexity matrices. The target OpenShift cluster provides both service validation through OpenShift Virtualization and a service improvement path toward containerization.

Key deliverables include comprehensive assessment reports, automated migration tooling, and knowledge transfer documentation covering the entire migration workflow. This POC establishes the foundation for continual service improvement by providing multiple migration strategies - lift-and-shift for immediate benefits, containerization for modern apps, and replatforming for databases.

The goal is proving we can migrate vSphere workloads to OpenShift reliably while maintaining service levels and creating a repeatable migration factory for production rollouts.

Total migration timeline: 1-2 weeks for complete POC validation

### Stage 0: OpenShift Container Platform Setup  - Infrastructure Planning and Specifications

#### Cluster Architecture Overview

For this POC, we'll deploy a compact, yet functional OCP cluster that can handle VM migrations while keeping resource requirements reasonable.

#### Infrastructure Layout:

##### Hardware Specifications

| Hostname | Role | CPU Cores | RAM (GB) | OS Disk (GB) | Data Disk (GB) | Network | Purpose |
| --- | --- | --- | --- | --- | --- | --- | --- |
| bastion | Helper/Bastion | 4 | 16 | 120 | - | 1 NIC | Bootstrap, DNS, Registry |
| haproxy01 | Load Balancer | 2 | 8 | 60 | - | 1 NIC | API/Ingress LB |
| master01 | Control Plane | 4 | 16 | 120 | - | 1 NIC | etcd, API Server |
| master02 | Control Plane | 4 | 16 | 120 | - | 1 NIC | etcd, API Server |
| master03 | Control Plane | 4 | 16 | 120 | - | 1 NIC | etcd, API Server |
| worker01 | Compute | 8 | 32 | 120 | 500 | 1 NIC | Workloads + Storage |
| worker02 | Compute | 8 | 32 | 120 | 500 | 1 NIC | Workloads + Storage |
| worker03 | Compute | 8 | 32 | 120 | 500 | 1 NIC | Workloads + Storage |

Total Resources Required:

- CPU: 42 cores

- RAM: 168 GB

- Storage: 2,280 GB (OS + Data)

- VMs: 8 total

Network Requirements:

- 1 x /24 subnet (minimum 30 IPs)

- DNS resolution (internal)

- Internet access for image pulls

- NTP synchronization

#### Environment Preparation

###### Setup Bastion Host

The bastion host serves as your control center for the entire deployment.

Create bastion setup script

cat > setup_bastion.sh <<'EOF'

#!/bin/bash

echo "Setting up OpenShift bastion host for POC deployment"

# Update system

dnf update -y

# Install essential packages

dnf install -y wget curl vim git bind-utils httpd-tools jq tar

# Install OpenShift installer and client

OCP_VERSION="4.14.8"

wget https://mirror.openshift.com/pub/openshift-v4/clients/ocp/${OCP_VERSION}/openshift-install-linux.tar.gz

wget https://mirror.openshift.com/pub/openshift-v4/clients/ocp/${OCP_VERSION}/openshift-client-linux.tar.gz

tar -xzf openshift-install-linux.tar.gz -C /usr/local/bin/

tar -xzf openshift-client-linux.tar.gz -C /usr/local/bin/

chmod +x /usr/local/bin/{openshift-install,oc,kubectl}

# Install Helm

curl https://raw.githubusercontent.com/helm/helm/main/scripts/get-helm-3 | bash

# Install podman and container tools

dnf install -y podman buildah skopeo

# Create working directories

mkdir -p /opt/ocp-install/{configs,ignition,images}

mkdir -p /var/www/html/{images,ignition}

# Install and configure nginx for serving boot images

dnf install -y nginx

systemctl enable nginx

# Configure firewall

firewall-cmd --permanent --add-service=http

firewall-cmd --permanent --add-service=https

firewall-cmd --permanent --add-service=dns

firewall-cmd --reload

# Create SSH key for cluster access

if [ ! -f ~/.ssh/id_rsa ]; then

ssh-keygen -t rsa -b 4096 -f ~/.ssh/id_rsa -N ""

fi

echo "Bastion host setup complete"

echo "SSH public key for cluster access:"

cat ~/.ssh/id_rsa.pub

EOF

# chmod +x setup_bastion.sh && ./setup_bastion.sh

###### Configure DNS (Using DNSMasq on Bastion)

# Create DNS configuration script

cat > configure_dns.sh <<'EOF'

#!/bin/bash

echo "Configuring DNS for OpenShift cluster"

# Install dnsmasq

dnf install -y dnsmasq

# Get network configuration

BASTION_IP=$(hostname -I | awk '{print $1}')

NETWORK_PREFIX=$(echo $BASTION_IP | cut -d. -f1-3)

echo "Bastion IP: $BASTION_IP"

echo "Network: $NETWORK_PREFIX.0/24"

# Create dnsmasq configuration

cat > /etc/dnsmasq.conf <<DNSMASQ

# Basic configuration

domain-needed

bogus-priv

listen-address=127.0.0.1,$BASTION_IP

expand-hosts

domain=ocp.local

local=/ocp.local/

# DNS records for OpenShift cluster

address=/api.ocp.local/$BASTION_IP

address=/api-int.ocp.local/$BASTION_IP

address=/.apps.ocp.local/$BASTION_IP

# Bootstrap node

address=/bootstrap.ocp.local/${NETWORK_PREFIX}.10

# Master nodes

address=/master01.ocp.local/${NETWORK_PREFIX}.11

address=/master02.ocp.local/${NETWORK_PREFIX}.12

address=/master03.ocp.local/${NETWORK_PREFIX}.13

# Worker nodes

address=/worker01.ocp.local/${NETWORK_PREFIX}.21

address=/worker02.ocp.local/${NETWORK_PREFIX}.22

address=/worker03.ocp.local/${NETWORK_PREFIX}.23

# Load balancer

address=/haproxy01.ocp.local/${NETWORK_PREFIX}.5

# etcd SRV records

srv-host=_etcd-server-ssl._tcp.ocp.local,master01.ocp.local,2380

srv-host=_etcd-server-ssl._tcp.ocp.local,master02.ocp.local,2380

srv-host=_etcd-server-ssl._tcp.ocp.local,master03.ocp.local,2380

DNSMASQ

# Enable and start dnsmasq

systemctl enable dnsmasq

systemctl start dnsmasq

# Update local DNS to use dnsmasq

echo "nameserver 127.0.0.1" > /etc/resolv.conf.new

cat /etc/resolv.conf >> /etc/resolv.conf.new

mv /etc/resolv.conf.new /etc/resolv.conf

# Test DNS resolution

echo "Testing DNS resolution:"

nslookup api.ocp.local

nslookup master01.ocp.local

echo "DNS configuration complete"

echo "Configure other nodes to use $BASTION_IP as primary DNS"

EOF

# chmod +x configure_dns.sh && ./configure_dns.sh

###### Setup Load Balancer (HAProxy)

Create HAProxy setup script for haproxy01 node

cat > setup_haproxy.sh <<'EOF'

#!/bin/bash

echo "Setting up HAProxy for OpenShift API and Ingress"

# Install HAProxy

dnf install -y haproxy

# Create HAProxy configuration

cat > /etc/haproxy/haproxy.cfg <<'HAPROXY'

global

log stdout local0

chroot /var/lib/haproxy

stats socket /run/haproxy/admin.sock mode 660 level admin

stats timeout 30s

user haproxy

group haproxy

daemon

defaults

mode http

log global

option httplog

option dontlognull

option log-health-checks

option forwardfor except 127.0.0.0/8

option redispatch

retries 3

timeout http-request 10s

timeout queue 1m

timeout connect 10s

timeout client 300s

timeout server 300s

timeout http-keep-alive 10s

timeout check 10s

maxconn 20000

# Stats page

listen stats

bind *:8404

stats enable

stats uri /stats

stats refresh 30s

# OpenShift API Server

frontend openshift_api_frontend

bind *:6443

default_backend openshift_api_backend

mode tcp

option tcplog

backend openshift_api_backend

balance source

mode tcp

server bootstrap bootstrap.ocp.local:6443 check

server master01 master01.ocp.local:6443 check

server master02 master02.ocp.local:6443 check

server master03 master03.ocp.local:6443 check

# Machine Config Server

frontend machine_config_server_frontend

bind *:22623

default_backend machine_config_server_backend

mode tcp

option tcplog

backend machine_config_server_backend

balance source

mode tcp

server bootstrap bootstrap.ocp.local:22623 check

server master01 master01.ocp.local:22623 check

server master02 master02.ocp.local:22623 check

server master03 master03.ocp.local:22623 check

# OpenShift Router HTTP

frontend openshift_router_http_frontend

bind *:80

default_backend openshift_router_http_backend

mode tcp

option tcplog

backend openshift_router_http_backend

balance source

mode tcp

server worker01 worker01.ocp.local:80 check

server worker02 worker02.ocp.local:80 check

server worker03 worker03.ocp.local:80 check

# OpenShift Router HTTPS

frontend openshift_router_https_frontend

bind *:443

default_backend openshift_router_https_backend

mode tcp

option tcplog

backend openshift_router_https_backend

balance source

mode tcp

server worker01 worker01.ocp.local:443 check

server worker02 worker02.ocp.local:443 check

server worker03 worker03.ocp.local:443 check

HAPROXY

# Configure firewall

firewall-cmd --permanent --add-port=6443/tcp

firewall-cmd --permanent --add-port=22623/tcp

firewall-cmd --permanent --add-port=80/tcp

firewall-cmd --permanent --add-port=443/tcp

firewall-cmd --permanent --add-port=8404/tcp

firewall-cmd --reload

# Enable and start HAProxy

systemctl enable haproxy

systemctl start haproxy

# Test HAProxy status

systemctl status haproxy

echo "HAProxy setup complete"

echo "Stats available at: http://haproxy01.ocp.local:8404/stats"

EOF

Copy this script to haproxy01 node and execute

# scp setup_haproxy.sh root@haproxy01.ocp.local:/root/

# ssh root@haproxy01.ocp.local "chmod +x setup_haproxy.sh && ./setup_haproxy.sh"’

#### OpenShift Installation

###### Generate Installation Configuration

Create installation configuration script

cat > create_install_config.sh <<'EOF'

#!/bin/bash

echo "Creating OpenShift installation configuration"

cd /opt/ocp-install/configs

# Get your Red Hat pull secret

echo "You need your Red Hat pull secret from:"

echo "https://console.redhat.com/openshift/install/pull-secret"

echo

read -p "Paste your pull secret here: " PULL_SECRET

# Create install-config.yaml

cat > install-config.yaml <<YAML

apiVersion: v1

baseDomain: ocp.local

compute:

- hyperthreading: Enabled

name: worker

replicas: 0

controlPlane:

hyperthreading: Enabled

name: master

replicas: 3

metadata:

name: cluster

networking:

clusterNetwork:

- cidr: 10.128.0.0/14

hostPrefix: 23

networkType: OVNKubernetes

serviceNetwork:

- 172.30.0.0/16

platform:

none: {}

fips: false

pullSecret: '$PULL_SECRET'

sshKey: '$(cat ~/.ssh/id_rsa.pub)'

YAML

# Create backup of install config

cp install-config.yaml install-config.yaml.backup

echo "Installation configuration created"

echo "Review and modify install-config.yaml if needed"

cat install-config.yaml

EOF

# chmod +x create_install_config.sh && ./create_install_config.sh

###### Generate Ignition Configs

Create ignition generation script

cat > generate_ignition.sh <<'EOF'

#!/bin/bash

echo "Generating OpenShift ignition configurations"

cd /opt/ocp-install/configs

# Generate ignition configs

openshift-install create ignition-configs --dir=.

# Copy ignition files to web server

cp *.ign /var/www/html/ignition/

chmod 644 /var/www/html/ignition/*.ign

# Start nginx to serve ignition files

systemctl start nginx

systemctl enable nginx

echo "Ignition files generated and available at:"

echo "http://$(hostname -I | awk '{print $1}')/ignition/"

ls -la /var/www/html/ignition/

# Display ignition URLs for reference

BASTION_IP=$(hostname -I | awk '{print $1}')

echo ""

echo "Ignition file URLs for boot parameters:"

echo "Bootstrap: http://$BASTION_IP/ignition/bootstrap.ign"

echo "Master: http://$BASTION_IP/ignition/master.ign"

echo "Worker: http://$BASTION_IP/ignition/worker.ign"

EOF

# chmod +x generate_ignition.sh && ./generate_ignition.sh

###### Download and Prepare Boot Images

Create RHCOS image download script

cat > download_rhcos.sh <<'EOF'

#!/bin/bash

echo "Downloading RHCOS images for OpenShift installation"

cd /opt/ocp-install/images

# Get OpenShift version from installer

OCP_VERSION=$(openshift-install version | grep "openshift-install" | awk '{print $2}')

echo "OpenShift version: $OCP_VERSION"

# Download RHCOS images

RHCOS_VERSION="4.14.3"  # Adjust based on your OCP version

# Download ISO for manual installations

wget -O rhcos-live.x86_64.iso \

"https://mirror.openshift.com/pub/openshift-v4/dependencies/rhcos/${RHCOS_VERSION}/rhcos-${RHCOS_VERSION}-x86_64-live.x86_64.iso"

# Download kernel and initramfs for PXE (if needed)

wget -O rhcos-live-kernel-x86_64 \

"https://mirror.openshift.com/pub/openshift-v4/dependencies/rhcos/${RHCOS_VERSION}/rhcos-${RHCOS_VERSION}-x86_64-live-kernel-x86_64"

wget -O rhcos-live-initramfs.x86_64.img \

"https://mirror.openshift.com/pub/openshift-v4/dependencies/rhcos/${RHCOS_VERSION}/rhcos-${RHCOS_VERSION}-x86_64-live-initramfs.x86_64.img"

# Copy to web server for access

cp rhcos-live.x86_64.iso /var/www/html/images/

cp rhcos-live-* /var/www/html/images/

echo "RHCOS images downloaded and available at:"

echo "http://$(hostname -I | awk '{print $1}')/images/"

ls -la /var/www/html/images/

EOF

# chmod +x download_rhcos.sh && ./download_rhcos.sh

##### Node Installation

###### Bootstrap Node Installation

Create bootstrap installation guide

cat > install_bootstrap.sh <<'EOF'

#!/bin/bash

echo "Bootstrap Node Installation Instructions"

echo "========================================"

BASTION_IP=$(hostname -I | awk '{print $1}')

echo ""

echo "1. Boot bootstrap.ocp.local from RHCOS ISO"

echo "2. At the boot prompt, append these kernel parameters:"

echo ""

echo "coreos.inst.install_dev=/dev/sda \\"

echo "coreos.inst.ignition_url=http://$BASTION_IP/ignition/bootstrap.ign \\"

echo "ip=dhcp"

echo ""

echo "Full boot command example:"

echo "vmlinuz ... coreos.inst.install_dev=/dev/sda coreos.inst.ignition_url=http://$BASTION_IP/ignition/bootstrap.ign ip=dhcp"

echo ""

echo "3. Wait for installation to complete and node to reboot"

echo "4. Bootstrap node will be available at: bootstrap.ocp.local"

echo ""

echo "Monitor bootstrap process with:"

echo "openshift-install wait-for bootstrap-complete --dir=/opt/ocp-install/configs --log-level=debug"

EOF

# chmod +x install_bootstrap.sh && ./install_bootstrap.sh

###### Master Nodes Installation Script

Create master nodes installation script

cat > install_masters.sh <<'EOF'

#!/bin/bash

echo "Master Nodes Installation Instructions"

echo "======================================"

BASTION_IP=$(hostname -I | awk '{print $1}')

echo ""

echo "Install each master node (master01, master02, master03) with:"

echo ""

echo "1. Boot from RHCOS ISO"

echo "2. Use these kernel parameters:"

echo ""

echo "coreos.inst.install_dev=/dev/sda \\"

echo "coreos.inst.ignition_url=http://$BASTION_IP/ignition/master.ign \\"

echo "ip=dhcp"

echo ""

echo "3. Installation order:"

echo "   - Start all three masters simultaneously"

echo "   - They will form etcd cluster automatically"

echo ""

echo "4. Wait for all masters to complete installation"

echo ""

echo "Monitor progress:"

echo "openshift-install wait-for bootstrap-complete --dir=/opt/ocp-install/configs"

echo ""

echo "Check master nodes status:"

echo "oc --kubeconfig=/opt/ocp-install/configs/auth/kubeconfig get nodes"

EOF

# chmod +x install_masters.sh && ./install_masters.sh

###### Worker Nodes Installation Script

Create worker nodes installation script

cat > install_workers.sh <<'EOF'

#!/bin/bash

echo "Worker Nodes Installation Instructions"

echo "======================================"

BASTION_IP=$(hostname -I | awk '{print $1}')

echo ""

echo "Install each worker node (worker01, worker02, worker03) with:"

echo ""

echo "1. Boot from RHCOS ISO"

echo "2. Use these kernel parameters:"

echo ""

echo "coreos.inst.install_dev=/dev/sda \\"

echo "coreos.inst.ignition_url=http://$BASTION_IP/ignition/worker.ign \\"

echo "ip=dhcp"

echo ""

echo "3. After installation, approve pending CSRs:"

echo ""

echo "# Check pending CSRs"

echo "oc --kubeconfig=/opt/ocp-install/configs/auth/kubeconfig get csr"

echo ""

echo "# Approve all pending CSRs"

echo "oc --kubeconfig=/opt/ocp-install/configs/auth/kubeconfig get csr -o name | xargs oc --kubeconfig=/opt/ocp-install/configs/auth/kubeconfig adm certificate approve"

echo ""

echo "4. Wait for worker nodes to join cluster:"

echo "oc --kubeconfig=/opt/ocp-install/configs/auth/kubeconfig get nodes"

EOF

# chmod +x install_workers.sh && ./install_workers.sh

###### Complete Installation Monitoring Script

Create installation monitoring and completion script

cat > complete_installation.sh <<'EOF'

#!/bin/bash

echo "OpenShift Installation Monitoring and Completion"

echo "==============================================="

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

cd /opt/ocp-install/configs

# Wait for bootstrap to complete

echo "Step 1: Waiting for bootstrap completion..."

openshift-install wait-for bootstrap-complete --log-level=debug

if [ $? -eq 0 ]; then

echo "Bootstrap completed successfully!"

echo "You can now shut down the bootstrap node"

# Remove bootstrap from haproxy

echo "Removing bootstrap from HAProxy configuration..."

ssh root@haproxy01.ocp.local "sed -i '/server bootstrap/d' /etc/haproxy/haproxy.cfg && systemctl reload haproxy"

else

echo "Bootstrap failed. Check logs for issues."

exit 1

fi

# Check cluster nodes

echo "Step 2: Checking cluster nodes..."

oc get nodes

# Approve any pending CSRs

echo "Step 3: Approving pending certificate signing requests..."

while true; do

pending_csrs=$(oc get csr --no-headers | grep Pending | wc -l)

if [ $pending_csrs -gt 0 ]; then

echo "Found $pending_csrs pending CSRs, approving..."

oc get csr -o name | xargs oc adm certificate approve

sleep 10

else

break

fi

done

# Wait for installation to complete

echo "Step 4: Waiting for installation to complete..."

openshift-install wait-for install-complete --log-level=debug

if [ $? -eq 0 ]; then

echo ""

echo "OpenShift installation completed successfully!"

echo ""

echo "Cluster access information:"

echo "=========================="

echo "Console URL: https://console-openshift-console.apps.ocp.local"

echo "API URL: https://api.ocp.local:6443"

echo ""

echo "Admin credentials:"

cat auth/kubeconfig | grep server

echo ""

echo "kubeadmin password:"

cat auth/kubeadmin-password

echo ""

echo "To access cluster:"

echo "export KUBECONFIG=/opt/ocp-install/configs/auth/kubeconfig"

echo "oc whoami"

echo ""

echo "Cluster status:"

oc get co | grep -v AVAILABLE.*True || echo "Some operators still progressing..."

else

echo "Installation failed. Check logs for issues."

exit 1

fi

EOF

# chmod +x complete_installation.sh

##### Post-Installation Configuration

###### Configure Storage for VM Migration

Create storage configuration script for VM workloads

cat > configure_storage.sh <<'EOF'

#!/bin/bash

echo "Configuring storage for OpenShift virtualization workloads"

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

# Label worker nodes for storage

echo "Labeling worker nodes for local storage..."

oc label node worker01.ocp.local node-role.kubernetes.io/storage=""

oc label node worker02.ocp.local node-role.kubernetes.io/storage=""

oc label node worker03.ocp.local node-role.kubernetes.io/storage=""

# Install Local Storage Operator

echo "Installing Local Storage Operator..."

cat <<YAML | oc apply -f -

apiVersion: v1

kind: Namespace

metadata:

name: openshift-local-storage

---

apiVersion: operators.coreos.com/v1alpha2

kind: OperatorGroup

metadata:

name: local-operator-group

namespace: openshift-local-storage

spec:

targetNamespaces:

- openshift-local-storage

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: local-storage-operator

namespace: openshift-local-storage

spec:

channel: stable

name: local-storage-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

YAML

# Wait for operator to be ready

echo "Waiting for Local Storage Operator..."

sleep 30

oc wait --for=condition=Ready csv -l operators.coreos.com/local-storage-operator.openshift-local-storage -n openshift-local-storage --timeout=300s

# Create LocalVolume for VM storage

echo "Creating local volume configuration..."

cat <<YAML | oc apply -f -

apiVersion: local.storage.openshift.io/v1

kind: LocalVolume

metadata:

name: local-vm-storage

namespace: openshift-local-storage

spec:

nodeSelector:

nodeSelectorTerms:

- matchExpressions:

- key: kubernetes.io/hostname

operator: In

values:

- worker01.ocp.local

- worker02.ocp.local

- worker03.ocp.local

storageClassDevices:

- storageClassName: local-vm-storage

volumeMode: Filesystem

fsType: xfs

devicePaths:

- /dev/sdb

YAML

echo "Storage configuration applied"

echo "Checking for local storage PVs..."

sleep 60

oc get pv | grep local-vm-storage

echo "Storage configuration complete"

EOF

# chmod +x configure_storage.sh && ./configure_storage.sh

###### Install OpenShift Virtualization

Create OpenShift Virtualization installation script

cat > install_virtualization.sh <<'EOF'

#!/bin/bash

echo "Installing OpenShift Virtualization for VM migration"

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

# Create namespace and install CNV operator

echo "Installing OpenShift Virtualization operator..."

cat <<YAML | oc apply -f -

apiVersion: v1

kind: Namespace

metadata:

name: openshift-cnv

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: kubevirt-hyperconverged-group

namespace: openshift-cnv

spec:

targetNamespaces:

- openshift-cnv

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: hco-operatorhub

namespace: openshift-cnv

spec:

source: redhat-operators

sourceNamespace: openshift-marketplace

name: kubevirt-hyperconverged

channel: stable

YAML

# Wait for operator installation

echo "Waiting for CNV operator to be ready..."

sleep 60

oc wait --for=condition=Ready csv -l operators.coreos.com/kubevirt-hyperconverged.openshift-cnv -n openshift-cnv --timeout=600s

# Create HyperConverged instance

echo "Creating HyperConverged instance..."

cat <<YAML | oc apply -f -

apiVersion: hco.kubevirt.io/v1beta1

kind: HyperConverged

metadata:

name: kubevirt-hyperconverged

namespace: openshift-cnv

spec:

storageImport:

insecureRegistries: []

YAML

# Wait for virtualization to be ready

echo "Waiting for OpenShift Virtualization to be ready..."

sleep 120

oc wait --for=condition=Available hyperconverged kubevirt-hyperconverged -n openshift-cnv --timeout=900s

echo "Checking virtualization status..."

oc get hyperconverged -n openshift-cnv

oc get pods -n openshift-cnv

echo "OpenShift Virtualization installation complete"

echo "You can now migrate VMs to this cluster"

EOF

# chmod +x install_virtualization.sh && ./install_virtualization.sh

##### Complete Installation Workflow

Create master installation workflow script

cat > deploy_ocp_cluster.sh <<'EOF'

#!/bin/bash

echo "OpenShift Container Platform Deployment for vSphere Migration POC"

echo "================================================================="

# Check if running on bastion

if ! command -v openshift-install &> /dev/null; then

echo "Run this script on the bastion host after setting it up"

exit 1

fi

echo "Pre-installation checklist:"

echo "1. All nodes powered on and accessible"

echo "2. DNS configured and tested"

echo "3. HAProxy running and configured"

echo "4. Pull secret available"

echo ""

read -p "Are all prerequisites met? (y/n): " PREREQS_MET

if [[ "$PREREQS_MET" != "y" ]]; then

echo "Complete prerequisites first:"

echo "- Run setup_bastion.sh on this host"

echo "- Run configure_dns.sh on this host"

echo "- Run setup_haproxy.sh on haproxy01"

exit 1

fi

# Phase 1: Generate configurations

echo ""

echo "Phase 1: Generating installation configurations"

./create_install_config.sh

./generate_ignition.sh

./download_rhcos.sh

# Phase 2: Manual node installation

echo ""

echo "Phase 2: Manual node installation required"

echo "Install nodes in this order:"

echo "1. Bootstrap node first"

echo "2. All master nodes simultaneously"

echo "3. All worker nodes"

echo ""

echo "Installation guides:"

./install_bootstrap.sh

echo ""

read -p "Press Enter after bootstrap node is installed and running..."

./install_masters.sh

echo ""

read -p "Press Enter after all master nodes are installed and running..."

./install_workers.sh

echo ""

read -p "Press Enter after all worker nodes are installed and running..."

# Phase 3: Complete installation

echo ""

echo "Phase 3: Completing OpenShift installation"

./complete_installation.sh

# Phase 4: Configure for VM migration

echo ""

echo "Phase 4: Configuring cluster for VM migration"

./configure_storage.sh

./install_virtualization.sh

echo ""

echo "OpenShift deployment complete!"

echo "Next steps:"

echo "1. Access console: https://console-openshift-console.apps.ocp.local"

echo "2. Configure vSphere migration with previous migration scripts"

echo "3. Start POC VM migrations"

# Generate summary

cat > /opt/ocp-install/cluster_summary.txt <<SUMMARY

OpenShift Cluster Summary

========================

Cluster Name: cluster.ocp.local

Console: https://console-openshift-console.apps.ocp.local

API: https://api.ocp.local:6443

Admin Access:

kubeconfig: /opt/ocp-install/configs/auth/kubeconfig

password: $(cat /opt/ocp-install/configs/auth/kubeadmin-password)

Node Status:

$(export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig" && oc get nodes)

Cluster Operators:

$(export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig" && oc get co)

Installation completed: $(date)

SUMMARY

echo "Cluster summary saved to: /opt/ocp-install/cluster_summary.txt"

EOF

# chmod +x deploy_ocp_cluster.sh

The cluster will be ready for vSphere VM migration testing once all components are installed and healthy. The setup provides a solid foundation for evaluating OpenShift Virtualization capabilities while maintaining reasonable resource requirements for a POC environment.

### Stage 1: Assessment and Discovery

#### Setup Assessment Environment

First, spin up a RHEL 9 VM in your vSphere environment to run the assessment tools. This becomes your migration control plane.

# Create assessment VM setup script

cat > setup_assessment_node.sh <<'EOF'

#!/bin/bash

echo "Setting up vSphere to OCP migration assessment node"

# Update system

dnf update -y

# Install required packages

dnf install -y git curl wget jq python3-pip podman skopeo buildah

# Install govc for vSphere API interactions

curl -L -o - "https://github.com/vmware/govmomi/releases/latest/download/govc_$(uname -s)_$(uname -m).tar.gz" | tar -C /usr/local/bin -xvzf - govc

chmod +x /usr/local/bin/govc

# Install oc client

curl -L https://mirror.openshift.com/pub/openshift-v4/clients/ocp/stable/openshift-client-linux.tar.gz | tar -C /usr/local/bin -xzf - oc kubectl

# Install helm

curl https://raw.githubusercontent.com/helm/helm/main/scripts/get-helm-3 | bash

# Create working directories

mkdir -p /opt/migration/{scripts,data,reports}

cd /opt/migration

echo "Assessment node ready"

EOF

# chmod +x setup_assessment_node.sh && ./setup_assessment_node.sh

#### vSphere Discovery and Inventory

Create vSphere discovery script

cat > /opt/migration/scripts/vsphere_discovery.sh <<'EOF'

#!/bin/bash

# vSphere connection details

export GOVC_URL='https://vsphere.example.com/sdk'

export GOVC_USERNAME='your-username'

export GOVC_PASSWORD='your-password'

export GOVC_INSECURE=1

echo "Starting vSphere infrastructure discovery"

# Test connectivity

if ! govc about &>/dev/null; then

echo "Failed to connect to vSphere. Check credentials and connectivity."

exit 1

fi

echo "Connected to vSphere successfully"

# Create output directory

OUTPUT_DIR="/opt/migration/data/$(date +%Y%m%d_%H%M%S)"

mkdir -p $OUTPUT_DIR

# Discover all VMs with detailed information

echo "Discovering virtual machines..."

govc find . -type m | while read vm_path; do

vm_name=$(basename "$vm_path")

echo "Processing VM: $vm_name"

govc vm.info -json "$vm_path" | jq -r '

.VirtualMachines[0] | {

name: .Name,

path: .Config.Name,

os: .Config.GuestFullName,

cpu_count: .Config.Hardware.NumCPU,

memory_mb: .Config.Hardware.MemoryMB,

power_state: .Runtime.PowerState,

tools_status: .Guest.ToolsStatus,

ip_address: .Guest.IpAddress,

hostname: .Guest.HostName,

disks: [.Config.Hardware.Device[] | select(.DeviceInfo.Label | startswith("Hard disk")) | {

label: .DeviceInfo.Label,

size_gb: (.CapacityInKB / 1024 / 1024 | floor)

}],

networks: [.Config.Hardware.Device[] | select(.DeviceInfo.Summary | contains("Network")) | .DeviceInfo.Summary]

}' > "$OUTPUT_DIR/${vm_name}_details.json"

done

# Generate consolidated inventory

echo "Generating consolidated inventory..."

cat > "$OUTPUT_DIR/generate_inventory.py" <<'PYTHON'

import json

import glob

import csv

import os

output_dir = os.environ.get('OUTPUT_DIR')

json_files = glob.glob(f"{output_dir}/*_details.json")

inventory = []

for file_path in json_files:

with open(file_path, 'r') as f:

vm_data = json.load(f)

total_disk_gb = sum([disk['size_gb'] for disk in vm_data.get('disks', [])])

inventory.append({

'vm_name': vm_data.get('name', 'Unknown'),

'os': vm_data.get('os', 'Unknown'),

'cpu_count': vm_data.get('cpu_count', 0),

'memory_gb': round(vm_data.get('memory_mb', 0) / 1024, 2),

'total_disk_gb': total_disk_gb,

'power_state': vm_data.get('power_state', 'Unknown'),

'ip_address': vm_data.get('ip_address', 'Unknown'),

'hostname': vm_data.get('hostname', 'Unknown'),

'tools_status': vm_data.get('tools_status', 'Unknown')

})

# Write CSV inventory

csv_file = f"{output_dir}/vm_inventory.csv"

with open(csv_file, 'w', newline='') as csvfile:

fieldnames = ['vm_name', 'os', 'cpu_count', 'memory_gb', 'total_disk_gb', 'power_state', 'ip_address', 'hostname', 'tools_status']

writer = csv.DictWriter(csvfile, fieldnames=fieldnames)

writer.writeheader()

writer.writerows(inventory)

print(f"Inventory written to: {csv_file}")

print(f"Total VMs discovered: {len(inventory)}")

# Generate resource summary

total_cpu = sum([vm['cpu_count'] for vm in inventory])

total_memory = sum([vm['memory_gb'] for vm in inventory])

total_storage = sum([vm['total_disk_gb'] for vm in inventory])

with open(f"{output_dir}/resource_summary.txt", 'w') as f:

f.write(f"vSphere Infrastructure Summary\n")

f.write(f"============================\n")

f.write(f"Total VMs: {len(inventory)}\n")

f.write(f"Total CPU cores: {total_cpu}\n")

f.write(f"Total Memory (GB): {total_memory}\n")

f.write(f"Total Storage (GB): {total_storage}\n\n")

f.write(f"Recommended OCP Requirements (with 50% buffer):\n")

f.write(f"CPU cores: {int(total_cpu * 1.5)}\n")

f.write(f"Memory (GB): {int(total_memory * 1.5)}\n")

f.write(f"Storage (GB): {int(total_storage * 1.5)}\n")

PYTHON

# Run Python inventory script

export OUTPUT_DIR="$OUTPUT_DIR"

python3 "$OUTPUT_DIR/generate_inventory.py"

# Network and storage discovery

echo "Discovering networks..."

govc ls network/ > "$OUTPUT_DIR/networks.txt"

echo "Discovering datastores..."

govc datastore.info -json | jq -r '.Datastores[] | "\(.Name) \(.Summary.Capacity/1024/1024/1024|floor)GB \(.Summary.Type)"' > "$OUTPUT_DIR/datastores.txt"

echo "Discovery complete. Results in: $OUTPUT_DIR"

echo "Review vm_inventory.csv and resource_summary.txt for planning"

EOF

# chmod +x /opt/migration/scripts/vsphere_discovery.sh

#### Application Assessment and Complexity Analysis

Create application discovery script

cat > /opt/migration/scripts/app_assessment.sh <<'EOF'

#!/bin/bash

INVENTORY_CSV="/opt/migration/data/$(ls -t /opt/migration/data/ | head -1)/vm_inventory.csv"

if [ ! -f "$INVENTORY_CSV" ]; then

echo "Run vsphere_discovery.sh first to generate VM inventory"

exit 1

fi

echo "Starting application assessment"

OUTPUT_DIR=$(dirname "$INVENTORY_CSV")

ASSESSMENT_DIR="$OUTPUT_DIR/application_assessment"

mkdir -p "$ASSESSMENT_DIR"

# Create application discovery script for remote execution

cat > "$ASSESSMENT_DIR/remote_app_discovery.sh" <<'REMOTE_SCRIPT'

#!/bin/bash

HOSTNAME=$(hostname)

echo "=== Application Discovery for $HOSTNAME ==="

# Operating system details

echo "OS_INFO:"

cat /etc/os-release 2>/dev/null || cat /etc/redhat-release 2>/dev/null

# Running services

echo -e "\nSERVICES:"

systemctl list-units --type=service --state=running --no-pager | grep -v '@' | head -20

# Listening ports and processes

echo -e "\nLISTENING_PORTS:"

netstat -tlnp 2>/dev/null | grep LISTEN | head -20

# Database detection

echo -e "\nDATABASES:"

ps aux | grep -E "(mysqld|postgres|oracle|mongo)" | grep -v grep

systemctl status mysqld mariadb postgresql* oracle* mongod 2>/dev/null | grep -E "(Active|Loaded)"

# Application servers

echo -e "\nAPP_SERVERS:"

ps aux | grep -E "(tomcat|jboss|weblogic|websphere|wildfly)" | grep -v grep

find /opt /usr/local /home -name "*.war" -o -name "catalina.sh" -o -name "standalone.sh" 2>/dev/null | head -10

# Web servers

echo -e "\nWEB_SERVERS:"

systemctl status httpd nginx apache2 2>/dev/null | grep -E "(Active|Loaded)"

ps aux | grep -E "(httpd|nginx|apache)" | grep -v grep

# Java applications

echo -e "\nJAVA_APPS:"

ps aux | grep java | grep -v grep | head -10

find / -name "*.jar" -type f 2>/dev/null | head -20

# Container runtime

echo -e "\nCONTAINERS:"

systemctl status docker podman containerd 2>/dev/null | grep -E "(Active|Loaded)"

docker ps 2>/dev/null || podman ps 2>/dev/null

# Cron jobs

echo -e "\nCRON_JOBS:"

crontab -l 2>/dev/null

ls -la /etc/cron.* 2>/dev/null

# Mounted filesystems

echo -e "\nFILESYSTEMS:"

df -h

cat /etc/fstab | grep -v "^#"

REMOTE_SCRIPT

chmod +x "$ASSESSMENT_DIR/remote_app_discovery.sh"

# Process each VM from inventory

tail -n +2 "$INVENTORY_CSV" | while IFS=',' read vm_name os cpu memory disk power ip hostname tools_status; do

if [[ "$power" == "poweredOn" && "$ip" != "Unknown" && "$ip" != "" ]]; then

echo "Assessing applications on: $vm_name ($ip)"

# Try SSH connection with common methods

if ssh -o ConnectTimeout=10 -o StrictHostKeyChecking=no root@$ip "echo 'SSH successful'" &>/dev/null; then

scp -o ConnectTimeout=10 -o StrictHostKeyChecking=no "$ASSESSMENT_DIR/remote_app_discovery.sh" root@$ip:/tmp/

ssh -o ConnectTimeout=10 -o StrictHostKeyChecking=no root@$ip "chmod +x /tmp/remote_app_discovery.sh && /tmp/remote_app_discovery.sh" > "$ASSESSMENT_DIR/${vm_name}_apps.txt" 2>&1

echo "Completed assessment for $vm_name"

else

echo "Cannot SSH to $vm_name ($ip) - skipping application assessment"

echo "SSH_FAILED: Cannot connect to $ip" > "$ASSESSMENT_DIR/${vm_name}_apps.txt"

fi

else

echo "Skipping $vm_name - VM not powered on or no IP"

fi

done

# Generate migration complexity matrix

cat > "$ASSESSMENT_DIR/generate_complexity.py" <<'PYTHON'

import csv

import glob

import os

assessment_dir = os.environ.get('ASSESSMENT_DIR')

inventory_csv = os.environ.get('INVENTORY_CSV')

# Read VM inventory

vms = {}

with open(inventory_csv, 'r') as f:

reader = csv.DictReader(f)

for row in reader:

vms[row['vm_name']] = row

# Analyze application files

app_files = glob.glob(f"{assessment_dir}/*_apps.txt")

migration_plan = []

for app_file in app_files:

vm_name = os.path.basename(app_file).replace('_apps.txt', '')

if vm_name not in vms:

continue

vm_info = vms[vm_name]

with open(app_file, 'r') as f:

content = f.read().lower()

# Determine complexity and migration strategy

complexity = "LOW"

migration_type = "LIFT_AND_SHIFT"

notes = []

# Database detection increases complexity

if any(db in content for db in ['mysqld', 'postgres', 'oracle', 'mongo']):

complexity = "HIGH"

migration_type = "REPLATFORM"

notes.append("Database detected")

# Application servers suggest containerization opportunity

elif any(app in content for app in ['tomcat', 'jboss', 'wildfly', 'java']):

complexity = "MEDIUM"

migration_type = "CONTAINERIZE"

notes.append("Java application server")

# Container runtime suggests easy containerization

elif any(container in content for container in ['docker', 'podman']):

complexity = "LOW"

migration_type = "CONTAINERIZE"

notes.append("Already containerized")

# Web servers can often be containerized

elif any(web in content for web in ['httpd', 'nginx', 'apache']):

complexity = "LOW"

migration_type = "CONTAINERIZE"

notes.append("Web server")

# SSH failures need manual assessment

if 'ssh_failed' in content:

complexity = "UNKNOWN"

migration_type = "MANUAL_ASSESSMENT"

notes.append("SSH access failed")

migration_plan.append({

'vm_name': vm_name,

'os': vm_info['os'],

'cpu': vm_info['cpu_count'],

'memory_gb': vm_info['memory_gb'],

'disk_gb': vm_info['total_disk_gb'],

'complexity': complexity,

'migration_type': migration_type,

'priority': 'MEDIUM',

'notes': '; '.join(notes)

})

# Write migration plan

plan_file = f"{assessment_dir}/migration_plan.csv"

with open(plan_file, 'w', newline='') as csvfile:

fieldnames = ['vm_name', 'os', 'cpu', 'memory_gb', 'disk_gb', 'complexity', 'migration_type', 'priority', 'notes']

writer = csv.DictWriter(csvfile, fieldnames=fieldnames)

writer.writeheader()

writer.writerows(migration_plan)

print(f"Migration plan written to: {plan_file}")

# Summary stats

complexity_counts = {}

migration_type_counts = {}

for vm in migration_plan:

complexity_counts[vm['complexity']] = complexity_counts.get(vm['complexity'], 0) + 1

migration_type_counts[vm['migration_type']] = migration_type_counts.get(vm['migration_type'], 0) + 1

with open(f"{assessment_dir}/assessment_summary.txt", 'w') as f:

f.write("Application Assessment Summary\n")

f.write("=============================\n\n")

f.write("Complexity Breakdown:\n")

for complexity, count in complexity_counts.items():

f.write(f"  {complexity}: {count} VMs\n")

f.write("\nMigration Strategy Breakdown:\n")

for migration_type, count in migration_type_counts.items():

f.write(f"  {migration_type}: {count} VMs\n")

print("Assessment summary written to assessment_summary.txt")

PYTHON

export ASSESSMENT_DIR="$ASSESSMENT_DIR"

export INVENTORY_CSV="$INVENTORY_CSV"

python3 "$ASSESSMENT_DIR/generate_complexity.py"

echo "Application assessment complete"

echo "Review migration_plan.csv for detailed migration strategy"

EOF

# chmod +x /opt/migration/scripts/app_assessment.sh

#### Run Complete Assessment

Execute the complete assessment workflow

# cd /opt/migration/scripts

echo "Starting complete vSphere to OCP migration assessment"

echo "Stage 1: vSphere infrastructure discovery"

./vsphere_discovery.sh

echo "Stage 2: Application assessment"

./app_assessment.sh

echo "Assessment complete. Check /opt/migration/data/ for results"

ls -la /opt/migration/data/$(ls -t /opt/migration/data/ | head -1)/

### Stage 2: OpenShift Container Platform Prep

#### OCP Cluster Preparation

Assuming you already have an OCP cluster, let's prepare it for VM migration.

# Create OCP migration setup script

cat > /opt/migration/scripts/setup_ocp_migration.sh <<'EOF'

#!/bin/bash

echo "Setting up OpenShift for VM migration"

# Login to OCP cluster

read -p "Enter OCP cluster API URL: " OCP_API_URL

read -p "Enter OCP admin username: " OCP_USER

read -s -p "Enter OCP admin password: " OCP_PASS

echo

oc login $OCP_API_URL -u $OCP_USER -p $OCP_PASS

# Verify cluster access

if ! oc whoami &>/dev/null; then

echo "Failed to login to OCP cluster"

exit 1

fi

echo "Connected to OCP cluster: $(oc cluster-info | head -1)"

# Create migration namespace

oc new-project openshift-mtv || oc project openshift-mtv

# Install OpenShift Virtualization operator

echo "Installing OpenShift Virtualization operator"

cat <<YAML | oc apply -f -

apiVersion: v1

kind: Namespace

metadata:

name: openshift-cnv

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: kubevirt-hyperconverged-group

namespace: openshift-cnv

spec:

targetNamespaces:

- openshift-cnv

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: hco-operatorhub

namespace: openshift-cnv

spec:

source: redhat-operators

sourceNamespace: openshift-marketplace

name: kubevirt-hyperconverged

startingCSV: kubevirt-hyperconverged-operator.v4.14.0

channel: "stable"

YAML

# Wait for operator installation

echo "Waiting for OpenShift Virtualization operator to install"

sleep 30

oc wait --for=condition=Ready csv -l operators.coreos.com/kubevirt-hyperconverged.openshift-cnv -n openshift-cnv --timeout=600s

# Create HyperConverged instance to enable virtualization

echo "Enabling OpenShift Virtualization"

cat <<YAML | oc apply -f -

apiVersion: hco.kubevirt.io/v1beta1

kind: HyperConverged

metadata:

name: kubevirt-hyperconverged

namespace: openshift-cnv

spec: {}

YAML

# Install Migration Toolkit for Virtualization

echo "Installing Migration Toolkit for Virtualization"

cat <<YAML | oc apply -f -

apiVersion: v1

kind: Namespace

metadata:

name: openshift-mtv

---

apiVersion: operators.coreos.com/v1

kind: OperatorGroup

metadata:

name: migration-operator

namespace: openshift-mtv

spec:

targetNamespaces:

- openshift-mtv

---

apiVersion: operators.coreos.com/v1alpha1

kind: Subscription

metadata:

name: mtv-operator

namespace: openshift-mtv

spec:

channel: release-v2.5

name: mtv-operator

source: redhat-operators

sourceNamespace: openshift-marketplace

YAML

# Wait for MTV operator

echo "Waiting for MTV operator to install"

sleep 30

oc wait --for=condition=Ready csv -l operators.coreos.com/mtv-operator.openshift-mtv -n openshift-mtv --timeout=600s

# Create ForkliftController instance

echo "Creating MTV ForkliftController"

cat <<YAML | oc apply -f -

apiVersion: forklift.konveyor.io/v1beta1

kind: ForkliftController

metadata:

name: forklift-controller

namespace: openshift-mtv

spec:

olm_managed: true

YAML

# Verify installations

echo "Verifying installations..."

sleep 60

echo "OpenShift Virtualization status:"

oc get csv -n openshift-cnv

oc get hyperconverged -n openshift-cnv

echo "MTV status:"

oc get csv -n openshift-mtv

oc get forkliftcontroller -n openshift-mtv

# Get MTV UI URL

MTV_ROUTE=$(oc get route forklift-ui -n openshift-mtv -o jsonpath='{.spec.host}' 2>/dev/null)

if [ ! -z "$MTV_ROUTE" ]; then

echo "MTV UI available at: https://$MTV_ROUTE"

else

echo "MTV UI route not ready yet. Check again in a few minutes."

fi

echo "OCP migration setup complete"

EOF

# chmod +x /opt/migration/scripts/setup_ocp_migration.sh

# ./setup_ocp_migration.sh

#### Configure Storage and Network for Migration

Create storage and network configuration script

cat > /opt/migration/scripts/configure_migration_infrastructure.sh <<'EOF'

#!/bin/bash

echo "Configuring OCP infrastructure for VM migration"

# Check available storage classes

echo "Available storage classes:"

oc get storageclass

# Create storage mapping configuration

read -p "Enter primary storage class name for VM disks: " STORAGE_CLASS

cat > /opt/migration/storage-map.yaml <<YAML

apiVersion: forklift.konveyor.io/v1beta1

kind: StorageMap

metadata:

name: vsphere-to-ocp-storage

namespace: openshift-mtv

spec:

map:

- source:

name: datastore1

destination:

storageClass: $STORAGE_CLASS

- source:

name: datastore2

destination:

storageClass: $STORAGE_CLASS

YAML

oc apply -f /opt/migration/storage-map.yaml

# Create network mapping configuration

echo "Available networks:"

oc get networks.config.openshift.io cluster -o yaml | grep -A 10 "clusterNetwork"

cat > /opt/migration/network-map.yaml <<YAML

apiVersion: forklift.konveyor.io/v1beta1

kind: NetworkMap

metadata:

name: vsphere-to-ocp-network

namespace: openshift-mtv

spec:

map:

- source:

name: "VM Network"

destination:

type: pod

- source:

name: "Production Network"

destination:

type: pod

YAML

oc apply -f /opt/migration/network-map.yaml

echo "Storage and network mapping configured"

oc get storagemap,networkmap -n openshift-mtv

EOF

# chmod +x /opt/migration/scripts/configure_migration_infrastructure.sh

# ./configure_migration_infrastructure.sh

### Stage 3: Migration Execution

#### Create vSphere Provider and Migration Plans

Create migration execution script

cat > /opt/migration/scripts/execute_migration.sh <<'EOF'

#!/bin/bash

echo "Setting up migration from vSphere to OpenShift"

# Get the latest assessment data

LATEST_DATA_DIR="/opt/migration/data/$(ls -t /opt/migration/data/ | head -1)"

MIGRATION_PLAN_CSV="$LATEST_DATA_DIR/application_assessment/migration_plan.csv"

if [ ! -f "$MIGRATION_PLAN_CSV" ]; then

echo "Migration plan not found. Run assessment first."

exit 1

fi

# Create vSphere provider credentials secret

read -p "Enter vSphere username: " VSPHERE_USER

read -s -p "Enter vSphere password: " VSPHERE_PASS

echo

oc create secret generic vsphere-credentials -n openshift-mtv \

--from-literal=user="$VSPHERE_USER" \

--from-literal=password="$VSPHERE_PASS" \

--dry-run=client -o yaml | oc apply -f -

# Create vSphere provider

cat > /opt/migration/vsphere-provider.yaml <<YAML

apiVersion: forklift.konveyor.io/v1beta1

kind: Provider

metadata:

name: vsphere-source

namespace: openshift-mtv

spec:

type: vsphere

url: https://vsphere.example.com/sdk

secret:

name: vsphere-credentials

namespace: openshift-mtv

YAML

oc apply -f /opt/migration/vsphere-provider.yaml

# Wait for provider to be ready

echo "Waiting for vSphere provider to be ready"

oc wait --for=condition=Ready provider/vsphere-source -n openshift-mtv --timeout=300s

# Create host provider for OpenShift destination

cat > /opt/migration/host-provider.yaml <<YAML

apiVersion: forklift.konveyor.io/v1beta1

kind: Provider

metadata:

name: ocp-destination

namespace: openshift-mtv

spec:

type: openshift

YAML

oc apply -f /opt/migration/host-provider.yaml

echo "Providers created and ready"

oc get providers -n openshift-mtv

# Generate migration plans based on assessment

echo "Generating migration plans"

# Create Python script to generate migration plans from CSV

cat > /opt/migration/generate_migration_plans.py <<'PYTHON'

import csv

import yaml

import sys

import os

plan_csv = sys.argv[1]

output_dir = sys.argv[2]

# Read migration plan CSV

vms_by_type = {

'LIFT_AND_SHIFT': [],

'CONTAINERIZE': [],

'REPLATFORM': []

}

with open(plan_csv, 'r') as f:

reader = csv.DictReader(f)

for row in reader:

if row['migration_type'] in vms_by_type:

vms_by_type[row['migration_type']].append(row)

# Generate migration plans for each type

for migration_type, vms in vms_by_type.items():

if not vms:

continue

plan_name = f"migration-plan-{migration_type.lower().replace('_', '-')}"

vm_list = []

for vm in vms[:5]:  # Limit to 5 VMs per plan for POC

vm_list.append({'name': vm['vm_name']})

if not vm_list:

continue

plan = {

'apiVersion': 'forklift.konveyor.io/v1beta1',

'kind': 'Plan',

'metadata': {

'name': plan_name,

'namespace': 'openshift-mtv'

},

'spec': {

'provider': {

'source': {'name': 'vsphere-source'},

'destination': {'name': 'ocp-destination'}

},

'map': {

'network': {'name': 'vsphere-to-ocp-network'},

'storage': {'name': 'vsphere-to-ocp-storage'}

},

'targetNamespace': f'migrated-{migration_type.lower().replace("_", "-")}',

'vms': vm_list

}

}

plan_file = f"{output_dir}/{plan_name}.yaml"

with open(plan_file, 'w') as f:

yaml.dump(plan, f, default_flow_style=False)

print(f"Generated migration plan: {plan_file}")

print(f"VMs in plan: {len(vm_list)}")

print("Migration plan generation complete")

PYTHON

# Run plan generation

python3 /opt/migration/generate_migration_plans.py "$MIGRATION_PLAN_CSV" "/opt/migration"

# Apply migration plans

echo "Creating migration plans in OpenShift"

for plan_file in /opt/migration/migration-plan-*.yaml; do

if [ -f "$plan_file" ]; then

echo "Applying $(basename $plan_file)"

oc apply -f "$plan_file"

# Create namespace for migrated VMs

plan_name=$(basename "$plan_file" .yaml)

namespace_name="migrated-${plan_name#migration-plan-}"

oc new-project "$namespace_name" 2>/dev/null || echo "Namespace $namespace_name already exists"

fi

done

echo "Migration plans created:"

oc get plans -n openshift-mtv

echo "Ready to start migrations. Review plans and execute when ready."

EOF

# chmod +x /opt/migration/scripts/execute_migration.sh

# ./execute_migration.sh

## Execute Actual Migration

#### Create migration execution script

cat > /opt/migration/scripts/start_migration.sh <<'EOF'

#!/bin/bash

echo "Starting VM migrations"

# List available plans

echo "Available migration plans:"

oc get plans -n openshift-mtv -o custom-columns="NAME:.metadata.name,VMS:.spec.vms[*].name"

# Select plan for execution

read -p "Enter migration plan name to execute: " PLAN_NAME

if ! oc get plan "$PLAN_NAME" -n openshift-mtv &>/dev/null; then

echo "Migration plan '$PLAN_NAME' not found"

exit 1

fi

# Create migration resource

MIGRATION_NAME="migration-$(date +%Y%m%d-%H%M%S)"

cat > /opt/migration/${MIGRATION_NAME}.yaml <<YAML

apiVersion: forklift.konveyor.io/v1beta1

kind: Migration

metadata:

name: $MIGRATION_NAME

namespace: openshift-mtv

spec:

plan:

name: $PLAN_NAME

namespace: openshift-mtv

YAML

oc apply -f /opt/migration/${MIGRATION_NAME}.yaml

echo "Migration '$MIGRATION_NAME' started"

echo "Monitor progress with:"

echo "  oc get migration $MIGRATION_NAME -n openshift-mtv -w"

echo "  oc describe migration $MIGRATION_NAME -n openshift-mtv"

# Monitor migration progress

echo "Monitoring migration progress (Ctrl+C to stop monitoring):"

while true; do

clear

echo "Migration Status:"

oc get migration $MIGRATION_NAME -n openshift-mtv -o custom-columns="NAME:.metadata.name,PHASE:.status.phase,STARTED:.status.started,COMPLETED:.status.completed"

echo

# Get VM status

echo "VM Migration Status:"

oc get migration $MIGRATION_NAME -n openshift-mtv -o jsonpath='{.status.vms[*].name}' | tr ' ' '\n' | while read vm_name; do

vm_phase=$(oc get migration $MIGRATION_NAME -n openshift-mtv -o jsonpath="{.status.vms[?(@.name=='$vm_name')].phase}")

echo "  $vm_name: $vm_phase"

done

# Check if migration completed

migration_phase=$(oc get migration $MIGRATION_NAME -n openshift-mtv -o jsonpath='{.status.phase}')

if [[ "$migration_phase" == "Succeeded" || "$migration_phase" == "Failed" ]]; then

echo "Migration completed with status: $migration_phase"

break

fi

sleep 30

done

echo "Migration execution complete"

EOF

# chmod +x /opt/migration/scripts/start_migration.sh

#### Post-Migration Validation

Create validation script

cat > /opt/migration/scripts/validate_migration.sh <<'EOF'

#!/bin/bash

echo "Validating migrated VMs"

# Get all migrated VM namespaces

MIGRATED_NAMESPACES=$(oc get namespaces -o name | grep "migrated-" | cut -d'/' -f2)

if [ -z "$MIGRATED_NAMESPACES" ]; then

echo "No migrated VM namespaces found"

exit 1

fi

echo "Found migrated namespaces: $MIGRATED_NAMESPACES"

# Validate each namespace

for ns in $MIGRATED_NAMESPACES; do

echo "=== Validating namespace: $ns ==="

# Check VMs

echo "Virtual Machines:"

oc get vm -n $ns -o custom-columns="NAME:.metadata.name,STATUS:.status.printableStatus,RUNNING:.status.ready"

echo "VM Instances:"

oc get vmi -n $ns -o custom-columns="NAME:.metadata.name,PHASE:.status.phase,NODE:.status.nodeName,IP:.status.interfaces[0].ipAddress"

# Check PVCs

echo "Persistent Volume Claims:"

oc get pvc -n $ns -o custom-columns="NAME:.metadata.name,STATUS:.status.phase,CAPACITY:.status.capacity.storage"

# Check events for issues

echo "Recent Events:"

oc get events -n $ns --sort-by=.metadata.creationTimestamp | tail -10

echo "----------------------------------------"

done

# Generate validation report

REPORT_FILE="/opt/migration/validation_report_$(date +%Y%m%d_%H%M%S).txt"

echo "Migration Validation Report" > $REPORT_FILE

echo "==========================" >> $REPORT_FILE

echo "Date: $(date)" >> $REPORT_FILE

echo "" >> $REPORT_FILE

for ns in $MIGRATED_NAMESPACES; do

echo "Namespace: $ns" >> $REPORT_FILE

echo "VMs:" >> $REPORT_FILE

oc get vm -n $ns -o custom-columns="NAME:.metadata.name,STATUS:.status.printableStatus" --no-headers >> $REPORT_FILE

echo "" >> $REPORT_FILE

done

echo "Validation report saved to: $REPORT_FILE"

# Check resource utilization

echo "Resource Utilization:"

echo "Nodes:"

oc adm top nodes

echo "Pods in migrated namespaces:"

for ns in $MIGRATED_NAMESPACES; do

echo "Namespace $ns:"

oc adm top pods -n $ns 2>/dev/null || echo "  No running pods"

done

echo "Migration validation complete"

EOF

chmod +x /opt/migration/scripts/validate_migration.sh

Complete Migration Workflow

# Create master execution script

cat > /opt/migration/run_complete_migration.sh <<'EOF'

#!/bin/bash

echo "vSphere to OpenShift Migration POC - Complete Workflow"

echo "====================================================="

cd /opt/migration/scripts

# Phase 1: Assessment

echo "Phase 1: Running assessment and discovery"

if [ ! -f "/opt/migration/data/$(ls -t /opt/migration/data/ 2>/dev/null | head -1 2>/dev/null)/vm_inventory.csv" 2>/dev/null ]; then

echo "Running vSphere discovery..."

./vsphere_discovery.sh

echo "Running application assessment..."

./app_assessment.sh

else

echo "Assessment data found, skipping discovery"

fi

# Phase 2: OCP Setup

echo "Phase 2: Setting up OpenShift for migration"

read -p "Is OpenShift migration infrastructure already set up? (y/n): " SETUP_DONE

if [[ "$SETUP_DONE" != "y" ]]; then

./setup_ocp_migration.sh

./configure_migration_infrastructure.sh

fi

# Phase 3: Migration

echo "Phase 3: Executing migration"

read -p "Ready to create migration plans? (y/n): " CREATE_PLANS

if [[ "$CREATE_PLANS" == "y" ]]; then

./execute_migration.sh

fi

echo "Migration setup complete. Next steps:"

echo "1. Review migration plans: oc get plans -n openshift-mtv"

echo "2. Start migration: ./start_migration.sh"

echo "3. Validate results: ./validate_migration.sh"

echo "Migration Toolkit UI:"

oc get route forklift-ui -n openshift-mtv -o jsonpath='https://{.spec.host}'

EOF

# chmod +x /opt/migration/run_complete_migration.sh

Summary

This POC migration setup provides:

Assessment Phase: Complete vSphere infrastructure discovery and application complexity analysis.

Setup Phase: OpenShift Virtualization and Migration Toolkit for Virtualization configuration

Migration Phase: Automated migration plan creation and execution

Key Files Generated:

- vm_inventory.csv - Complete VM inventory with resources

- migration_plan.csv - Migration strategy per VM

- assessment_summary.txt - High-level migration recommendations

- Migration plans and validation reports

Next Steps After POC:

- Review assessment results and refine migration strategies

- Execute pilot migrations with non-critical workloads

- Develop runbooks for production migration phases

- Plan network and security configurations for production

The scripts are designed to work with minimal changes - just update the vSphere credentials and OCP connection details. Each phase can be run independently, making it easy to iterate and refine the migration approach.

# Appendix:

### Infrastructure validation script

cat > validate_infrastructure.sh <<'EOF'

#!/bin/bash

echo "Validating OCP infrastructure readiness"

# Check bastion connectivity to all nodes

NODES="haproxy01 master01 master02 master03 worker01 worker02 worker03"

for node in $NODES; do

if ping -c 2 ${node}.ocp.local &>/dev/null; then

echo "✓ ${node}.ocp.local - Reachable"

else

echo "✗ ${node}.ocp.local - Unreachable"

fi

done

# Check DNS resolution

echo "DNS Resolution Test:"

nslookup api.ocp.local

nslookup *.apps.ocp.local

# Check HAProxy status

echo "HAProxy Status:"

curl -s http://haproxy01.ocp.local:8404/stats | grep -E "(master|worker|bootstrap)" || echo "HAProxy stats not available"

echo "Infrastructure validation complete"

EOF

### Assessment Workflow:

#### Assessment Data Processing:

##### Create assessment data aggregation script

cat > aggregate_assessment_data.sh <<'EOF'

#!/bin/bash

echo "Aggregating assessment data for migration planning"

ASSESSMENT_DIR="/opt/migration/data/$(ls -t /opt/migration/data/ | head -1)"

# Generate migration wave planning

cat > ${ASSESSMENT_DIR}/migration_waves.py <<'PYTHON'

import pandas as pd

import matplotlib.pyplot as plt

# Read migration plan

df = pd.read_csv('application_assessment/migration_plan.csv')

# Generate migration waves based on complexity

waves = {

'Wave 1 - Quick Wins': df[df['complexity'] == 'LOW'],

'Wave 2 - Medium Complexity': df[df['complexity'] == 'MEDIUM'],

'Wave 3 - High Complexity': df[df['complexity'] == 'HIGH'],

'Wave 4 - Manual Review': df[df['complexity'] == 'UNKNOWN']

}

# Create wave summary

wave_summary = []

for wave_name, wave_vms in waves.items():

total_cpu = wave_vms['cpu'].sum()

total_memory = wave_vms['memory_gb'].sum()

total_storage = wave_vms['disk_gb'].sum()

vm_count = len(wave_vms)

wave_summary.append({

'wave': wave_name,

'vm_count': vm_count,

'total_cpu': total_cpu,

'total_memory_gb': total_memory,

'total_storage_gb': total_storage,

'estimated_duration_hours': vm_count * 2  # 2 hours per VM average

})

wave_df = pd.DataFrame(wave_summary)

wave_df.to_csv('migration_waves_summary.csv', index=False)

print("Migration waves analysis complete")

print(wave_df.to_string(index=False))

PYTHON

cd $ASSESSMENT_DIR && python3 migration_waves.py

echo "Assessment aggregation complete"

EOF

### Service Dependencies:

#### Cluster Readiness Validation Script:

cat > validate_cluster_readiness.sh <<'EOF'

#!/bin/bash

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

echo "Validating OpenShift cluster readiness for VM migration"

# Check cluster operators

echo "=== Cluster Operators Status ==="

oc get co | grep -E "(AVAILABLE|VERSION)" | head -1

oc get co | grep -v "True.*False.*False"

# Check OpenShift Virtualization

echo "=== OpenShift Virtualization Status ==="

oc get hyperconverged -n openshift-cnv -o custom-columns="NAME:.metadata.name,AVAILABLE:.status.conditions[?(@.type=='Available')].status"

# Check Migration Toolkit

echo "=== Migration Toolkit Status ==="

oc get forkliftcontroller -n openshift-mtv -o custom-columns="NAME:.metadata.name,READY:.status.conditions[?(@.type=='Successful')].status"

# Check storage classes

echo "=== Storage Classes ==="

oc get sc | grep -E "(local-vm-storage|default)"

# Check worker node resources

echo "=== Worker Node Resources ==="

oc get nodes -l node-role.kubernetes.io/worker="" -o custom-columns="NODE:.metadata.name,CPU:.status.allocatable.cpu,MEMORY:.status.allocatable.memory,STORAGE:.status.allocatable.ephemeral-storage"

# Check CNV feature gates

echo "=== CNV Feature Status ==="

oc get kubevirt -n openshift-cnv -o yaml | grep -A 10 "featureGates"

# Generate readiness report

cat > cluster_readiness_report.txt <<REPORT

OpenShift Cluster Readiness Report

=================================

Date: $(date)

Cluster: $(oc whoami --show-server)

Operators Status:

$(oc get co --no-headers | awk '{print $1 ": " $3 "/" $4 "/" $5}')

Virtualization Ready: $(oc get hyperconverged -n openshift-cnv --no-headers | wc -l)

Migration Toolkit Ready: $(oc get forkliftcontroller -n openshift-mtv --no-headers | wc -l)

Storage Classes Available:

$(oc get sc --no-headers | awk '{print $1}')

Available Worker Resources:

$(oc describe nodes -l node-role.kubernetes.io/worker="" | grep -E "Allocatable|cpu:|memory:|ephemeral-storage:")

REPORT

echo "Cluster readiness validation complete"

echo "Report saved: cluster_readiness_report.txt"

EOF

### Migration Process Flow:

#### Migration Execution Orchestration:

Create comprehensive migration orchestration script

cat > orchestrate_migration.sh <<'EOF'

#!/bin/bash

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

echo "Migration Orchestration - vSphere to OpenShift"

# Get latest assessment data

LATEST_ASSESSMENT="/opt/migration/data/$(ls -t /opt/migration/data/ | head -1)/application_assessment"

# Create migration execution plan

cat > migration_execution_plan.sh <<'EXEC_PLAN'

#!/bin/bash

echo "Executing phased migration based on assessment"

# Phase 1: Lift and Shift (Low Complexity)

echo "=== Phase 1: Lift and Shift Migration ==="

PHASE1_VMS=$(awk -F',' '$6=="LOW" && $7=="LIFT_AND_SHIFT" {print $1}' migration_plan.csv | head -3)

for vm in $PHASE1_VMS; do

echo "Migrating $vm (Lift and Shift)"

# Create migration plan for this VM

cat > ${vm}-migration.yaml <<VMPLAN

apiVersion: forklift.konveyor.io/v1beta1

kind: Plan

metadata:

name: ${vm}-plan

namespace: openshift-mtv

spec:

provider:

source: {name: vsphere-source}

destination: {name: ocp-destination}

map:

network: {name: vsphere-to-ocp-network}

storage: {name: vsphere-to-ocp-storage}

targetNamespace: migrated-lift-and-shift

vms:

- name: ${vm}

VMPLAN

oc apply -f ${vm}-migration.yaml

# Start migration

cat > ${vm}-migration-start.yaml <<MIGRATION

apiVersion: forklift.konveyor.io/v1beta1

kind: Migration

metadata:

name: ${vm}-migration

namespace: openshift-mtv

spec:

plan:

name: ${vm}-plan

namespace: openshift-mtv

MIGRATION

oc apply -f ${vm}-migration-start.yaml

# Wait for completion

echo "Waiting for $vm migration to complete..."

oc wait --for=condition=Succeeded migration/${vm}-migration -n openshift-mtv --timeout=3600s

if [ $? -eq 0 ]; then

echo "✓ $vm migrated successfully"

else

echo "✗ $vm migration failed"

fi

done

# Phase 2: Containerization Candidates (Medium Complexity)

echo "=== Phase 2: Containerization Candidates ==="

PHASE2_VMS=$(awk -F',' '$6=="MEDIUM" && $7=="CONTAINERIZE" {print $1}' migration_plan.csv | head -3)

for vm in $PHASE2_VMS; do

echo "Migrating $vm (Containerize)"

# Similar process but with containerization namespace

# Implementation follows same pattern as Phase 1

done

# Phase 3: Database Replatforming (High Complexity)

echo "=== Phase 3: Database Replatforming ==="

PHASE3_VMS=$(awk -F',' '$6=="HIGH" && $7=="REPLATFORM" {print $1}' migration_plan.csv | head -2)

for vm in $PHASE3_VMS; do

echo "Migrating $vm (Replatform)"

# Database-specific migration handling

# May require additional pre/post migration steps

done

echo "All migration phases completed"

EXEC_PLAN

# Execute migration plan

cd $LATEST_ASSESSMENT

chmod +x migration_execution_plan.sh

./migration_execution_plan.sh

echo "Migration orchestration complete"

EOF

### Complete Migration Monitoring Dashboard:

cat > migration_dashboard.sh <<'EOF'

#!/bin/bash

export KUBECONFIG="/opt/ocp-install/configs/auth/kubeconfig"

echo "Migration Status Dashboard"

echo "========================="

# Real-time migration status

while true; do

clear

echo "OpenShift VM Migration Dashboard - $(date)"

echo "==========================================="

# Migration status

echo "Active Migrations:"

oc get migrations -n openshift-mtv -o custom-columns="NAME:.metadata.name,PLAN:.spec.plan.name,PHASE:.status.phase,STARTED:.status.started,VMS:.status.vms[*].name" 2>/dev/null || echo "No active migrations"

echo ""

echo "Migrated VMs by Namespace:"

for ns in migrated-lift-and-shift migrated-containerize migrated-replatform; do

if oc get ns $ns &>/dev/null; then

vm_count=$(oc get vm -n $ns --no-headers 2>/dev/null | wc -l)

running_count=$(oc get vmi -n $ns --no-headers 2>/dev/null | wc -l)

echo "  $ns: $vm_count VMs ($running_count running)"

fi

done

echo ""

echo "Resource Utilization:"

echo "Nodes:"

oc adm top nodes 2>/dev/null | head -5

echo ""

echo "Storage Usage:"

oc get pvc --all-namespaces | grep -E "(migrated-|Bound)" | wc -l | xargs echo "Total PVCs:"

echo ""

echo "Press Ctrl+C to exit monitoring..."

sleep 30

done

EOF

# chmod +x migration_dashboard.sh

## Diagrams: